Week 1 – Foundations & Planning

Will (Infra + Full-Stack)

● Provision GPU cloud environment (A100/H100) for model hosting.

● Set up backend project structure (FastAPI + API endpoints scaffold).

● Create React/Tailwind frontend skeleton (routing, base components).

● Implement basic document upload & parsing pipeline (no AI yet).

Javad

● Research dataset sources and define JSON slide schema.

● Draft data generation plan (GPT-4 + manual curation).

● Create small sample dataset for format validation.

Jenny

● Design wireframes for main flows (upload, outline, preview, export).

● Create branding kit (colors, typography, logo).

Week 2 – Data & Core Model

Will

● Integrate document→outline API endpoint (placeholder model).

● Implement frontend outline preview with editing UI.

● Set up image API integration for placeholder visuals.

Javad

● Generate bulk dataset (document→slide pairs).

● Clean & format dataset to match JSON schema.

● Start LoRA fine-tuning experiments on gpt-oss-20b.

Jenny

● Finalize 3–5 slide templates.

● Prepare icons, backgrounds, and sample theme assets.

Week 3 – Multi-Agent & Model Integration

Will

● Implement multi-agent orchestration (Outline → Content → Beautify → Visual).

● Deploy first fine-tuned model to cloud and integrate into backend API.

● Add PPTX/PDF export functionality in frontend.

Javad

● Evaluate fine-tuned model vs. base model (metrics: JSON validity, edit reduction).

● Iterate on fine-tuning with feedback from integration tests.

● Package model for production inference.

Jenny

● Deliver final UI assets and template mapping specs.

● Prepare animations and UI polish details.

Week 4 – Optimization & Demo Prep

Will

● Optimize backend for latency (batching, caching).

● Finalize frontend styles with UI/UX designer’s assets.

● Set up staging URL for judge testing.

● Record fallback demo flow in case of live issues.

Javad

● Finalize evaluation report with quantitative improvements over base model.

● Assist in creating demo scenarios that highlight model advantages.

Jenny

● Review final build and adjust design details.

● Help prepare marketing visuals for hackathon submission page.

Integration Points

● End of Week 2: First frontend→backend pipeline working with placeholder outputs.

● Mid Week 3: Fine-tuned model plugged into pipeline.

● End of Week 3: Multi-agent + export fully functional.

● Week 4: Purely polish, optimize, and rehearse demo